Remaining requirements after feedback for spion.me,
originally outlined here:http://git.constantvzw.org/?p=osp.work.spion.git;a=blob_plain;f=account/offer-spion-webplatform-attachment.pdf;hb=HEAD

After the initial round of feedback described at http://osp.titanpad.com/157 (the site was subsequently resent to the partners)

Dd 12-12-2012
SPION YOU ANALYTICS

- Requirement: the analytics should distinguish between spion.you and spion.them
- Resolution: this was implemented. The styling specifics can still be scrutinised in the overall style review.

ORDERING

- Requirement: The ordering of researchers on the researchers and workpackage pages is significant.
Resolution: after discussion the group was in majority for ordering by last name alphabetically (and not showing titles). This was implemented.

LAYOUT

Requirement: The layout of the side should work on mobile phone screens / on devices width restricted widths
Resolution: on small screen sizes, the size now switches to a fixed layout; the right hand elements no longer overlap the left.

EDITORIAL

Requirement: make the project title fit the acronym better.
Resolution: Switched from ‘Privacy and Security’ to ‘Security and Privacy’

LOGO

Requirement: The logo should work on different screens
Resolution: The logo is a scalable vector graphic that can be displayed at any zoom-level; if no support for scalable graphics is found it drops back to a bitmap.

ADMIN BUG FIXING

Requirement: The set of categories for publications is insufficient
Resolution: We’ve set categories to be user editable

Requirement: Setting no user profile picture should not produce an error
Resolution: The site now accounts for this by dropping the reference for the image if none is set.

SEDA’S NOTES
Requirement: because of the lengthy feedback process it feels like the site has a ‘design by commitee’ feel, it needs a round of design revisions to arrive at a focused feel.
To be resolved
b) Requirement: the homepage feels empty on large screens, not really alive. How can we edit the boxes that are on the home page?
Resolution: While the homepage initially was much more ‘alive’, this didn’t fit with the partners because of chaotical. Is there a way to bring in dynamic elements and still maintain a sense of focus? To be resolved

Requirement:
- As the number of publications increase, it becomes more necessary to order them.
a) Find a way to make ordering that is compatible with the automatic layout process
To be resolved
b) The default ordering should be: by publication type, by date
To be resolved
c) The order of publication types should be user-editable.
To be resolved

(implementation detail: the publication date is currently year only, for ordering by time to work the date field should be a specific date)

- Requirement: Find a way to order news that is compatible with the automatic layout process
To be resolved

- Requirement: News should be called ‘Announcements’ and have its own tab.
Resolution: this was implemented.

- Requirement: In the publication view, if the publication is a deliverable, there should be link to the relevant work_package If publication is not a deliverable, don’t link to the work package. Instead the author list can be bigger.
To be resolved
b) the Authors list should be manually sortable (the order of authors relates to their importance in the project)
To be resolved

REQUIREMENT:
Requirement: A seperate branding for SPY.KIT projects (public facing projects part of the ‘valorisation’) is to be developed (based on the publication page look). In the original offer the Privacy Manual is included as the first SPY.KIT element, but since it is not available yet, develop a SPY.KIT page for the FlowFox browser plugin (contact Willem de Groef)
To be resolved
OSP FEEDBACK

Requirement: pages should have readable url addresses
Resolution: We added pretty url’s
( http://spion.schr.fr/publication/1 -> http://spion.schr.fr/publication/ob-pws-obfuscation-based-private-web-search )

Requirement: pages should have specific titles for bookmarking/googling
Resolution: We added specific <Title> fields for each page.